4BIT LABS

Full-Stack Mobile Application

Master Project Plan & Execution Guide

| Tech Stack | React Native + Node.js |
| --- | --- |
| Backend | Express.js + Firebase |
| Type | EdTech · Multi-School · SaaS |
| Version | v1.0 — 2025 |

# 1. Project Overview & Vision

4Bit Labs is a full-stack EdTech mobile application designed to serve multiple schools, thousands of students, and an ecosystem of mentors, courses, quizzes, and gamified learning. The platform is inspired by the Physics Wallah model — clean, fast, content-first — with a bold red and white brand identity.

The application ships as a React Native (Expo Go) mobile app with a Node.js + Express.js backend, Firebase for authentication and real-time features, and Razorpay for payments. It is architected to be modular and horizontally scalable from day one.

## 1.1  Core Goals

- Serve multiple schools and their students under one platform

- Deliver recorded courses, live leaderboards, and quiz-based gamification

- Enable free and paid (₹50) 1-on-1 mentor sessions

- Provide a Project Build section with guided project tracks

- Integrate a merchandise/store page linked to an external website

- Support real-time chat and leaderboard via Socket.IO / Firebase

- Send push notifications via Firebase Cloud Messaging (FCM)

## 1.2  Design Philosophy

- Clean, card-based UI similar to Physics Wallah

- Primary palette: Red (#C0392B) + White; minimal Blue/Black

- Consistent spacing, rounded corners (12–16px radius), and subtle shadows

- Mobile-first — optimised for Expo Go on Android and iOS

## 1.3  Key Stakeholders

| Students | Core end users — consume content, take quizzes, book mentors |
| --- | --- |

| Mentors | Upload sessions, accept bookings, receive payments |
| --- | --- |

| School Admins | Manage schools, courses, announcements, attendance |
| --- | --- |

| Super Admin | Platform-level management, analytics, user approvals |
| --- | --- |

# 2. System Architecture

## 2.1  High-Level Architecture Diagram (Text)

The system follows a three-tier architecture:

TIER 1 — Mobile Client (React Native / Expo Go)

▸ Screens, navigation, and UI components

▸ Axios for REST API calls to Node.js backend

▸ Firebase SDK for Auth, Firestore real-time, FCM notifications

▸ Socket.IO client for live leaderboard and chat updates

▸ Razorpay React Native SDK for payment checkout

TIER 2 — Application Server (Node.js + Express.js)

▸ RESTful API endpoints — versioned under /api/v1/

▸ JWT middleware for protected routes

▸ Role-based access control (Student / Mentor / School Admin / Super Admin)

▸ Socket.IO server for real-time events

▸ Firebase Admin SDK for FCM push notifications

▸ Razorpay server-side payment order creation and verification

▸ MongoDB via Mongoose for primary persistent data

TIER 3 — Cloud Services

▸ Firebase Authentication — email/password + phone OTP

▸ Firestore — real-time chat messages and leaderboard deltas

▸ Firebase Cloud Messaging — push notifications

▸ MongoDB Atlas — primary database (users, courses, quizzes, bookings)

▸ Cloudinary / Firebase Storage — video thumbnails and profile images

▸ Razorpay — payment gateway for mentor bookings

## 2.2  Communication Flow

- Student opens the app → Expo Go loads React Native bundle

- Login screen calls Firebase Auth → gets ID token

- ID token sent to Node.js backend → backend verifies with Firebase Admin SDK

- Backend issues a JWT to the client for subsequent API calls

- Protected screens call Node.js REST APIs with JWT in Authorization header

- Real-time data (chat, leaderboard) comes via Socket.IO or Firestore listener

- FCM push notifications sent from backend via Firebase Admin SDK

## 2.3  Database Schema Summary

| Collection | Key Fields | Notes |
| --- | --- | --- |
| User | uid, name, email, phone, role, schoolId, courseIds, points | Firebase UID as primary key |
| School | schoolId, name, address, adminId, courses[ ] | One admin per school |
| Course | courseId, schoolId, title, lectures[ ], leaderboard | Lectures are nested objects |
| Quiz | quizId, courseId, questions[ ], duration, totalMarks | MCQ format |
| QuizAttempt | attemptId, userId, quizId, score, completedAt | One attempt per user per quiz |
| Leaderboard | leaderboardId, courseId, entries[ {userId, points, rank} ] | Updated on quiz submission |
| MentorBooking | bookingId, studentId, mentorId, slot, razorpayOrderId, status | Paid sessions via Razorpay |
| Attendance | attendanceId, userId, courseId, date, status | Tracked per lecture |

# 3. Complete Folder Structure

## 3.1  Frontend — React Native (Expo)

All frontend code lives inside the src/ directory of your existing Expo project. Do not touch the root expo config files.

4bitlabs-app/

├── app.json                    ← Expo config (already exists)

├── App.js                      ← Entry point

├── babel.config.js

├── package.json

└── src/

├── components/             ← Reusable UI components

│   ├── Card.jsx

│   ├── Button.jsx

│   ├── InputField.jsx

│   ├── SectionHeader.jsx

│   ├── Avatar.jsx

│   ├── Badge.jsx

│   └── LoadingSpinner.jsx

├── screens/                ← All app screens

│   ├── auth/

│   │   ├── LoginScreen.jsx

│   │   ├── RegisterScreen.jsx

│   │   └── OtpScreen.jsx

│   ├── main/

│   │   └── HomeScreen.jsx

│   ├── course/

│   │   ├── CourseListScreen.jsx

│   │   └── CourseDetailScreen.jsx

│   ├── quiz/

│   │   ├── QuizListScreen.jsx

│   │   ├── QuizScreen.jsx

│   │   └── ResultScreen.jsx

│   ├── leaderboard/

│   │   └── LeaderboardScreen.jsx

│   ├── mentor/

│   │   └── MentorScreen.jsx

│   ├── build/

│   │   └── BuildScreen.jsx

│   └── store/

│       └── StoreScreen.jsx

├── navigation/

│   ├── AppNavigator.jsx    ← Root switch (auth vs main)

│   ├── AuthNavigator.jsx   ← Stack for login/register

│   └── BottomTabs.jsx      ← Main tab bar

├── services/               ← All API/Firebase calls

│   ├── api.js              ← Axios instance

│   ├── authService.js

│   ├── courseService.js

│   ├── quizService.js

│   ├── leaderboardService.js

│   ├── mentorService.js

│   └── notificationService.js

├── context/

│   ├── AuthContext.jsx

│   ├── CourseContext.jsx

│   └── SocketContext.jsx

├── hooks/

│   ├── useAuth.js

│   ├── useLeaderboard.js

│   └── useSocket.js

├── utils/

│   ├── formatters.js

│   ├── validators.js

│   └── constants.js

└── config/

├── firebase.js         ← Firebase SDK init

└── theme.js            ← Colors, fonts, spacing

## 3.2  Backend — Node.js + Express.js

4bitlabs-backend/

├── server.js                   ← Entry point

├── .env                        ← Environment variables

├── package.json

└── src/

├── config/

│   ├── database.js         ← MongoDB connection

│   └── firebase-admin.js   ← Firebase Admin SDK init

├── models/

│   ├── User.js

│   ├── School.js

│   ├── Course.js

│   ├── Quiz.js

│   ├── QuizAttempt.js

│   ├── Leaderboard.js

│   ├── MentorBooking.js

│   └── Attendance.js

├── controllers/

│   ├── authController.js

│   ├── courseController.js

│   ├── quizController.js

│   ├── leaderboardController.js

│   ├── mentorController.js

│   └── attendanceController.js

├── routes/

│   ├── auth.routes.js

│   ├── course.routes.js

│   ├── quiz.routes.js

│   ├── leaderboard.routes.js

│   ├── mentor.routes.js

│   └── payment.routes.js

├── middleware/

│   ├── authMiddleware.js   ← JWT verify

│   └── roleMiddleware.js   ← Role-based guard

├── services/

│   ├── paymentService.js   ← Razorpay logic

│   └── notificationService.js ← FCM push

├── sockets/

│   ├── leaderboardSocket.js

│   └── chatSocket.js

└── utils/

├── responseHelper.js

└── errorHandler.js

# 4. Phased Execution Plan

The project is broken into 6 phases. Each phase builds on the previous. Complete each phase fully before moving to the next.

## PHASE 0 — Project Bootstrap & Configuration

Duration: 1–2 Days

| # | Area | Task | Priority |
| --- | --- | --- | --- |
| 1 | Firebase | Create Firebase project, enable Email/Password + Phone Auth | Critical |
| 2 | Firebase | Enable Firestore database in test mode | Critical |
| 3 | Firebase | Enable Firebase Cloud Messaging | Critical |
| 4 | Firebase | Download google-services.json (Android) and GoogleService-Info.plist (iOS) | Critical |
| 5 | Expo App | Add Firebase SDK: expo install firebase | Critical |
| 6 | Expo App | Create src/config/firebase.js with Firebase init code | Critical |
| 7 | Expo App | Create src/config/theme.js with color palette, fonts, spacing constants | High |
| 8 | Backend | Create 4bitlabs-backend/ folder, run npm init -y | Critical |
| 9 | Backend | Install core packages: express mongoose dotenv cors jsonwebtoken firebase-admin | Critical |
| 10 | Backend | Create .env file with MONGO_URI, JWT_SECRET, FIREBASE credentials, RAZORPAY keys | Critical |
| 11 | Backend | Create src/config/database.js — MongoDB Atlas connection | Critical |
| 12 | Backend | Create src/config/firebase-admin.js — Firebase Admin SDK init | Critical |
| 13 | Backend | Create server.js with Express setup, CORS, and Socket.IO attach | Critical |
| 14 | MongoDB | Create MongoDB Atlas cluster, whitelist all IPs (0.0.0.0/0) for dev | Critical |
| 15 | Razorpay | Create Razorpay Test account, copy key_id and key_secret to .env | High |

## PHASE 1 — Authentication System

Duration: 2–3 Days

| # | Area | Task | Priority |
| --- | --- | --- | --- |
| 1 | Frontend | Build LoginScreen.jsx — email/phone field, password, submit button (red theme) | Critical |
| 2 | Frontend | Build RegisterScreen.jsx — name, email, phone, school dropdown, course multi-select | Critical |
| 3 | Frontend | Build OtpScreen.jsx — 6-digit OTP input for phone verification | High |
| 4 | Frontend | Create AuthContext.jsx — currentUser, login(), logout(), register() methods | Critical |
| 5 | Frontend | Create src/services/authService.js — wrap Firebase signIn, createUser, sendOTP | Critical |
| 6 | Frontend | Create AppNavigator.jsx — check auth state, route to AuthNavigator or BottomTabs | Critical |
| 7 | Frontend | Create AuthNavigator.jsx — Stack navigator for Login → Register → OTP | Critical |
| 8 | Backend | Create POST /api/v1/auth/verify-token — verify Firebase ID token, issue JWT | Critical |
| 9 | Backend | Create POST /api/v1/auth/register — save user to MongoDB with role=student | Critical |
| 10 | Backend | Create authMiddleware.js — decode JWT, attach req.user to all protected routes | Critical |
| 11 | Backend | Create roleMiddleware.js — guard routes by role: student, mentor, admin, superadmin | High |
| 12 | Backend | Create User Mongoose model with all fields including schoolId, courseIds, points | Critical |
| 13 | Testing | Test login flow end-to-end: Firebase → backend verify → JWT returned to app | Critical |

## PHASE 2 — Core Screens & Navigation

Duration: 3–4 Days

| # | Area | Task | Priority |
| --- | --- | --- | --- |
| 1 | Components | Build Card.jsx — shadow, rounded corners, red accent stripe, title + subtitle | Critical |
| 2 | Components | Build Button.jsx — primary (red fill), secondary (white + red border), disabled states | Critical |
| 3 | Components | Build InputField.jsx — label, red focus border, error message slot | Critical |
| 4 | Components | Build SectionHeader.jsx — title on left, optional 'See All' link on right | Critical |
| 5 | Components | Build Avatar.jsx — circular image with fallback initials | High |
| 6 | Navigation | Build BottomTabs.jsx — Home, Courses, Leaderboard, Mentor, More (5 tabs) | Critical |
| 7 | Screen | Build HomeScreen.jsx — greeting card, attendance widget, announcements, quick-action cards | Critical |
| 8 | Screen | Build CourseListScreen.jsx — filtered by enrolled courses, card grid | Critical |
| 9 | Screen | Build CourseDetailScreen.jsx — progress bar, lecture list, leaderboard tab, build tab | High |
| 10 | Screen | Build BuildScreen.jsx — project track cards with step-by-step guides (dummy data) | High |
| 11 | Screen | Build StoreScreen.jsx — product cards, 'Visit Store' button using Linking.openURL() | High |
| 12 | Backend | Create GET /api/v1/courses — list courses for a school | Critical |
| 13 | Backend | Create GET /api/v1/courses/:id — single course with lectures | Critical |
| 14 | Backend | Create GET /api/v1/schools — list all schools (for registration dropdown) | High |
| 15 | Backend | Create Course and School Mongoose models | Critical |

## PHASE 3 — Quiz System & Leaderboard

Duration: 3–4 Days

| # | Area | Task | Priority |
| --- | --- | --- | --- |
| 1 | Screen | Build QuizListScreen.jsx — list quizzes for a course with attempt status badge | Critical |
| 2 | Screen | Build QuizScreen.jsx — MCQ question cards, option selection, countdown timer (red), prev/next nav | Critical |
| 3 | Screen | Build ResultScreen.jsx — score card, correct/wrong breakdown, points earned, CTA to leaderboard | Critical |
| 4 | Screen | Build LeaderboardScreen.jsx — ranked list, current user highlighted in red, real-time updates | Critical |
| 5 | Backend | Create Quiz and QuizAttempt Mongoose models | Critical |
| 6 | Backend | Create GET /api/v1/quizzes?courseId=x — list quizzes | Critical |
| 7 | Backend | Create GET /api/v1/quizzes/:id — quiz with questions (shuffle options) | Critical |
| 8 | Backend | Create POST /api/v1/quiz-attempts — submit answers, auto-grade, update points, update leaderboard | Critical |
| 9 | Backend | Create GET /api/v1/leaderboard/:courseId — paginated ranked list | Critical |
| 10 | Backend | Create Leaderboard Mongoose model — sorted entries with rank | Critical |
| 11 | Sockets | Create leaderboardSocket.js — emit leaderboard:update event when quiz submitted | High |
| 12 | Frontend | Create useLeaderboard.js hook — subscribe to Socket.IO leaderboard:update event | High |
| 13 | Frontend | Create quizService.js — getQuizzes(), getQuiz(), submitQuiz() API wrappers | Critical |
| 14 | Testing | Test: submit quiz → score computed → points added → leaderboard updates live | Critical |

## PHASE 4 — Mentor System & Payments

Duration: 2–3 Days

| # | Area | Task | Priority |
| --- | --- | --- | --- |
| 1 | Screen | Build MentorScreen.jsx — two tabs: Free Chat ¦ Paid 1-on-1 | Critical |
| 2 | Screen | Free Chat tab — real-time chat UI using Firestore collection per course | High |
| 3 | Screen | Paid tab — mentor cards with photo, bio, rating, available slots, Book (₹50) button | Critical |
| 4 | Screen | Booking flow — slot picker, Razorpay payment sheet, confirmation screen | Critical |
| 5 | Backend | Create MentorBooking Mongoose model | Critical |
| 6 | Backend | Create POST /api/v1/payments/create-order — Razorpay order creation (₹50) | Critical |
| 7 | Backend | Create POST /api/v1/payments/verify — Razorpay signature verification, save booking | Critical |
| 8 | Backend | Create GET /api/v1/mentors — list available mentors for a course | Critical |
| 9 | Backend | Create GET /api/v1/mentor-bookings/my — student's booking history | High |
| 10 | Sockets | Create chatSocket.js — join/leave room, message:send, message:receive events | High |
| 11 | Frontend | Wire Razorpay RN SDK — useRazorpay hook, open checkout on Book tap | Critical |
| 12 | Frontend | Create mentorService.js — getMentors(), createOrder(), verifyPayment() | Critical |
| 13 | Firebase | Create Firestore collection: chats/{courseId}/messages — real-time chat listener | High |
| 14 | Backend | Send FCM push to mentor when booking is confirmed | High |

## PHASE 5 — Notifications, Polish & Production Prep

Duration: 2–3 Days

| # | Area | Task | Priority |
| --- | --- | --- | --- |
| 1 | Notifications | Register FCM device token on app launch, save to User model in backend | Critical |
| 2 | Notifications | Backend notificationService.js — sendToUser(uid, title, body), sendToTopic(topic) | High |
| 3 | Notifications | Trigger notifications: quiz posted, booking confirmed, new announcement | High |
| 4 | Frontend | Add notification permission request on first launch using expo-notifications | Critical |
| 5 | Attendance | Build attendance tracking — mark present when lecture video is opened | High |
| 6 | Attendance | Backend: POST /api/v1/attendance and GET /api/v1/attendance/my | High |
| 7 | UI Polish | Add loading skeletons to all list screens | High |
| 8 | UI Polish | Add pull-to-refresh on Home, Course, Leaderboard screens | High |
| 9 | UI Polish | Add empty state illustrations for courses, quizzes, leaderboard | Medium |
| 10 | UI Polish | Ensure consistent red/white theme across all screens — no stray blues | Critical |
| 11 | Error | Add global error boundary in App.js | High |
| 12 | Error | Backend: unified error handler middleware in utils/errorHandler.js | High |
| 13 | Security | Rate limiting on auth routes (express-rate-limit) | High |
| 14 | Security | Helmet.js on backend for HTTP security headers | High |
| 15 | Security | Input validation using express-validator on all POST routes | High |
| 16 | Perf | Add API response caching for course list (node-cache, 5 min TTL) | Medium |
| 17 | Perf | Lazy load screens in navigation (React.lazy equivalent for RN) | Medium |

# 5. Complete Dependency Lists

## 5.1  Frontend — package.json dependencies

Run inside your existing Expo project folder:

Expo & React Native Core

▸ expo — already installed

▸ react-native — already installed

▸ expo-status-bar

▸ expo-notifications — FCM push notifications

▸ expo-linking — for opening external Store URL

▸ expo-image-picker — profile picture upload

Navigation

▸ @react-navigation/native

▸ @react-navigation/stack

▸ @react-navigation/bottom-tabs

▸ react-native-screens

▸ react-native-safe-area-context

▸ @react-navigation/native-stack

Firebase

▸ firebase — client SDK (Auth, Firestore, FCM)

▸ @react-native-firebase/app — native Firebase (optional, for deeper FCM)

Networking & State

▸ axios — HTTP client for backend API calls

▸ socket.io-client — real-time leaderboard and chat

UI & Animations

▸ react-native-vector-icons — icons throughout the app

▸ react-native-linear-gradient — card gradient backgrounds

▸ react-native-progress — progress bars for courses

▸ react-native-modal — bottom sheet modals

▸ react-native-toast-message — in-app toasts

▸ lottie-react-native — animations for results/empty states

Payments

▸ react-native-razorpay — Razorpay checkout integration

Video

▸ expo-av — video playback for recorded lectures

## 5.2  Backend — package.json dependencies

Run inside 4bitlabs-backend/:

Core Server

▸ express — web framework

▸ cors — cross-origin resource sharing

▸ helmet — HTTP security headers

▸ dotenv — environment variables

▸ morgan — HTTP request logging

▸ express-rate-limit — rate limiting for auth routes

▸ express-validator — input validation

Database

▸ mongoose — MongoDB ODM

Authentication & Security

▸ firebase-admin — Firebase Admin SDK (token verify, FCM send)

▸ jsonwebtoken — issue and verify JWTs

▸ bcryptjs — password hashing (if storing passwords in MongoDB)

Real-Time

▸ socket.io — WebSocket server for chat and leaderboard

Payments

▸ razorpay — server-side Razorpay SDK

Utilities

▸ node-cache — in-memory API response caching

▸ uuid — generate unique IDs

▸ nodemon (dev) — auto-restart on file change

# 6. Step-by-Step Setup Instructions

## Step 1: Firebase Project Setup

- Go to https://console.firebase.google.com and create a new project named '4BitLabs'

- In Authentication → Sign-in method: enable Email/Password and Phone

- In Firestore Database: create a database in test mode (us-central1 region)

- In Cloud Messaging: note your Server Key

- In Project Settings → General: add an Android app (com.fourbitlabs.app)

- Download google-services.json and place it in your Expo project root

- In Project Settings → Service Accounts: generate a new private key → download JSON → rename to firebase-admin-key.json → place in backend root

## Step 2: MongoDB Atlas Setup

- Go to https://cloud.mongodb.com and create a free cluster (M0)

- Create a database user with readWrite permissions

- In Network Access: add IP 0.0.0.0/0 (for development)

- Click Connect → Drivers → copy the connection string

- Replace <password> with your DB user password in the string

- Paste the string as MONGO_URI in your backend .env file

## Step 3: Razorpay Setup

- Go to https://dashboard.razorpay.com and create an account

- Switch to Test Mode

- In API Keys: generate a new key pair

- Copy Key ID as RAZORPAY_KEY_ID in .env

- Copy Key Secret as RAZORPAY_KEY_SECRET in .env

- Use test card 4111 1111 1111 1111 / any future date / any CVV for testing

## Step 4: Backend Environment File

Create 4bitlabs-backend/.env with these variables:

PORT=5000

NODE_ENV=development

MONGO_URI=mongodb+srv://username:password@cluster.mongodb.net/4bitlabs

JWT_SECRET=your_super_secret_jwt_key_minimum_32_chars

JWT_EXPIRES_IN=7d

RAZORPAY_KEY_ID=rzp_test_xxxxxxxxxxxxxxxxxx

RAZORPAY_KEY_SECRET=your_razorpay_secret

FIREBASE_PROJECT_ID=your-firebase-project-id

FIREBASE_CLIENT_EMAIL=firebase-adminsdk@project.iam.gserviceaccount.com

FIREBASE_PRIVATE_KEY="-----BEGIN PRIVATE KEY-----\n...\n-----END PRIVATE KEY-----\n"

CLIENT_URL=http://localhost:19006

## Step 5: Install Backend Dependencies

Run these commands inside 4bitlabs-backend/:

npm install express cors helmet dotenv morgan express-rate-limit express-validator mongoose firebase-admin jsonwebtoken bcryptjs socket.io razorpay node-cache uuid

npm install --save-dev nodemon

Add to package.json scripts:

"scripts": {

"dev": "nodemon server.js",

"start": "node server.js"

}

## Step 6: Install Frontend Dependencies

Run these commands inside your Expo project root:

npx expo install expo-notifications expo-linking expo-image-picker expo-av

npm install @react-navigation/native @react-navigation/stack @react-navigation/bottom-tabs @react-navigation/native-stack

npx expo install react-native-screens react-native-safe-area-context

npm install firebase axios socket.io-client

npm install react-native-vector-icons react-native-toast-message

npm install react-native-razorpay

## Step 7: Configure Firebase in the App

Create src/config/firebase.js:

import { initializeApp } from 'firebase/app';

import { getAuth } from 'firebase/auth';

import { getFirestore } from 'firebase/firestore';

const firebaseConfig = {

apiKey: 'YOUR_API_KEY',

authDomain: 'YOUR_PROJECT.firebaseapp.com',

projectId: 'YOUR_PROJECT_ID',

storageBucket: 'YOUR_PROJECT.appspot.com',

messagingSenderId: 'YOUR_SENDER_ID',

appId: 'YOUR_APP_ID',

};

const app = initializeApp(firebaseConfig);

export const auth = getAuth(app);

export const db = getFirestore(app);

export default app;

## Step 8: Create Theme Config

Create src/config/theme.js:

export const COLORS = {

primary: '#C0392B',

primaryDark: '#922B21',

primaryLight: '#FADBD8',

white: '#FFFFFF',

background: '#F8F9FA',

card: '#FFFFFF',

text: '#2C3E50',

textSecondary: '#7F8C8D',

border: '#E5E5E5',

};

export const FONTS = { regular: 'System', medium: 'System', bold: 'System' };

export const SPACING = { xs: 4, sm: 8, md: 16, lg: 24, xl: 32 };

export const RADIUS = { sm: 8, md: 12, lg: 16, xl: 24 };

## Step 9: Create Axios Instance

Create src/services/api.js:

import axios from 'axios';

import AsyncStorage from '@react-native-async-storage/async-storage';

const API_BASE_URL = 'http://YOUR_LOCAL_IP:5000/api/v1';

// Use your machine's local IP (e.g. 192.168.x.x), not localhost

// Expo Go on a physical device cannot reach localhost

const api = axios.create({ baseURL: API_BASE_URL });

api.interceptors.request.use(async (config) => {

const token = await AsyncStorage.getItem('jwt');

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

export default api;

## Step 10: Run Both Projects

- Terminal 1 (Backend): cd 4bitlabs-backend && npm run dev

- Terminal 2 (Frontend): cd your-expo-project && npx expo start

- Scan the QR code with the Expo Go app on your phone

- Both your phone and your laptop must be on the same WiFi network

- Replace 'localhost' in API_BASE_URL with your machine's local IP address

# 7. Key Code Patterns & Implementation Notes

## 7.1  Authentication Flow Code Pattern

Frontend — Login with Firebase + get JWT from backend

// In authService.js

import { signInWithEmailAndPassword } from 'firebase/auth';

import { auth } from '../config/firebase';

import api from './api';

import AsyncStorage from '@react-native-async-storage/async-storage';

export const loginWithEmail = async (email, password) => {

const userCred = await signInWithEmailAndPassword(auth, email, password);

const idToken = await userCred.user.getIdToken();

const res = await api.post('/auth/verify-token', { idToken });

await AsyncStorage.setItem('jwt', res.data.token);

return res.data.user;

};

Backend — Verify Firebase token and issue JWT

// In authController.js

const admin = require('../config/firebase-admin');

const jwt = require('jsonwebtoken');

const User = require('../models/User');

exports.verifyToken = async (req, res) => {

const { idToken } = req.body;

const decoded = await admin.auth().verifyIdToken(idToken);

let user = await User.findOne({ uid: decoded.uid });

if (!user) { return res.status(404).json({ message: 'User not registered' }); }

const token = jwt.sign({ uid: user.uid, role: user.role }, process.env.JWT_SECRET, { expiresIn: '7d' });

res.json({ token, user });

};

## 7.2  Quiz Submission & Leaderboard Update

Backend — Auto-grade and update leaderboard in one transaction

// In quizController.js

exports.submitQuiz = async (req, res) => {

const { quizId, answers } = req.body;

const quiz = await Quiz.findById(quizId);

let score = 0;

quiz.questions.forEach((q, i) => {

if (q.correctOption === answers[i]) score++;

});

const points = score * 10;

await User.findOneAndUpdate({ uid: req.user.uid }, { $inc: { points } });

await Leaderboard.findOneAndUpdate(

{ courseId: quiz.courseId, 'entries.userId': req.user.uid },

{ $inc: { 'entries.$.points': points } },

{ upsert: true }

);

// Emit real-time update

req.io.to(quiz.courseId).emit('leaderboard:update', { userId: req.user.uid, points });

res.json({ score, points, total: quiz.questions.length });

};

## 7.3  Real-Time Leaderboard Socket Pattern

Backend — Attach io to Express request

// In server.js — pass io to all routes

app.use((req, res, next) => { req.io = io; next(); });

Frontend — Subscribe to leaderboard updates

// In useLeaderboard.js

import { useEffect, useState } from 'react';

import { io } from 'socket.io-client';

export const useLeaderboard = (courseId) => {

const [entries, setEntries] = useState([]);

useEffect(() => {

const socket = io('http://YOUR_IP:5000');

socket.emit('join:leaderboard', courseId);

socket.on('leaderboard:update', (data) => {

setEntries(prev => prev.map(e => e.userId === data.userId ? {...e, points: e.points + data.points} : e).sort((a,b) => b.points - a.points));

});

return () => socket.disconnect();

}, [courseId]);

return entries;

};

## 7.4  Razorpay Payment Flow

Step 1: Frontend — Trigger Razorpay Checkout

import RazorpayCheckout from 'react-native-razorpay';

const bookMentor = async (mentorId, slot) => {

const order = await api.post('/payments/create-order', { mentorId, slot });

RazorpayCheckout.open({

key: 'YOUR_RAZORPAY_KEY_ID',

amount: order.data.amount,

currency: 'INR',

order_id: order.data.id,

name: '4Bit Labs',

description: 'Mentor Session',

theme: { color: '#C0392B' }

}).then(data => api.post('/payments/verify', data));

};

Step 2: Backend — Create Razorpay Order

const Razorpay = require('razorpay');

const razorpay = new Razorpay({ key_id: process.env.RAZORPAY_KEY_ID, key_secret: process.env.RAZORPAY_KEY_SECRET });

exports.createOrder = async (req, res) => {

const order = await razorpay.orders.create({ amount: 5000, currency: 'INR', receipt: uuid() });

res.json(order);

};

## 7.5  Firebase Firestore Real-Time Chat

// In MentorScreen.jsx — listen to chat messages

import { collection, onSnapshot, addDoc, serverTimestamp } from 'firebase/firestore';

import { db } from '../config/firebase';

useEffect(() => {

const ref = collection(db, 'chats', courseId, 'messages');

const unsub = onSnapshot(ref, snap => {

setMessages(snap.docs.map(d => ({id: d.id, ...d.data()})));

});

return unsub;

}, [courseId]);

const sendMessage = async (text) => {

await addDoc(collection(db, 'chats', courseId, 'messages'), {

text, senderId: currentUser.uid, senderName: currentUser.name,

timestamp: serverTimestamp()

});

};

# 8. Screen-by-Screen UI Specification

| Screen | Key UI Elements | Data Source |
| --- | --- | --- |
| LoginScreen | Red header logo, email + password inputs, Login CTA button, 'Register' link at bottom | Firebase Auth |
| RegisterScreen | Name, email, phone, school picker (dropdown), course multi-select checkboxes, Register button | GET /api/v1/schools, POST /auth/register |
| OtpScreen | 6-box OTP input, countdown timer (60s), Resend OTP link, Verify button | Firebase Phone Auth |
| HomeScreen | Top bar with name + avatar, attendance card (%), announcements carousel, quick-action cards (Course, Quiz, Mentor, Build) | GET /api/v1/home-summary |
| CourseListScreen | Grid of course cards with thumbnail, title, progress bar, lecture count | GET /api/v1/courses |
| CourseDetailScreen | Tab bar (Lectures ¦ Leaderboard ¦ Build), video list, each item shows duration + completion tick | GET /api/v1/courses/:id |
| QuizListScreen | Cards per quiz — title, question count, duration, status badge (New / Completed / Locked) | GET /api/v1/quizzes |
| QuizScreen | Question card, 4 option radio buttons (red selected), progress bar, countdown timer, Prev/Next/Submit | GET /api/v1/quizzes/:id |
| ResultScreen | Score circle (red), points earned badge, correct/wrong count, 'View Leaderboard' CTA | POST /api/v1/quiz-attempts |
| LeaderboardScreen | Podium for top 3, ranked list with avatar + name + points, current user row highlighted in red | GET /api/v1/leaderboard/:courseId + Socket.IO |
| MentorScreen | Tab: Free Chat (Firestore real-time) ¦ Paid 1-on-1 (mentor cards + Book ₹50 button) | Firestore + GET /api/v1/mentors |
| BuildScreen | Project track cards (Beginner / Intermediate / Advanced) with step-by-step guide inside | Static or GET /api/v1/projects |
| StoreScreen | Product cards with image + name + price (display only), 'Visit Store' button → Linking.openURL() | Hardcoded URL / GET /api/v1/store-url |

# 9. Complete API Endpoint Reference

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/verify-token | None | Verify Firebase ID token, return JWT |
| POST | /api/v1/auth/register | None | Create user record in MongoDB |
| GET | /api/v1/schools | None | List all schools |
| GET | /api/v1/courses | JWT | List courses for user's school |
| GET | /api/v1/courses/:id | JWT | Single course with lectures |
| GET | /api/v1/quizzes?courseId=x | JWT | List quizzes for a course |
| GET | /api/v1/quizzes/:id | JWT | Single quiz with shuffled questions |
| POST | /api/v1/quiz-attempts | JWT | Submit quiz, auto-grade, award points |
| GET | /api/v1/leaderboard/:courseId | JWT | Paginated leaderboard entries |
| GET | /api/v1/mentors | JWT | List mentors for a course |
| POST | /api/v1/payments/create-order | JWT | Create Razorpay order (₹50) |
| POST | /api/v1/payments/verify | JWT | Verify Razorpay signature, save booking |
| GET | /api/v1/mentor-bookings/my | JWT | Student's booking history |
| POST | /api/v1/attendance | JWT | Mark attendance for a lecture |
| GET | /api/v1/attendance/my | JWT | Student's attendance records |
| GET | /api/v1/home-summary | JWT | Dashboard summary data |

# 10. Scalability & Production Checklist

## 10.1  Multi-School Architecture

- Every data model includes a schoolId field — all queries are scoped to the requesting user's schoolId

- Super Admin can view and manage data across all schools without schoolId filter

- Courses, quizzes, and leaderboards are isolated per school — no data leaks between schools

- Firebase Authentication is shared, but MongoDB records carry the schoolId for segregation

## 10.2  Scaling to Thousands of Users

- Use MongoDB indexes on userId, schoolId, courseId, and timestamp fields

- Paginate all list endpoints (default page size: 20) — never return unbounded arrays

- Cache course lists and leaderboard snapshots in node-cache (5-minute TTL)

- Use Socket.IO rooms per courseId — clients only receive events relevant to their course

- Firestore rules: allow read/write only if request.auth.uid == resource.data.senderId

- Use Razorpay webhook instead of polling for payment confirmation in production

## 10.3  Security Hardening

- Never return quiz correct answers in GET /quizzes/:id — only return on POST quiz-attempts response

- Rate limit /auth/verify-token to 10 requests/minute per IP

- Validate all request bodies with express-validator before hitting controllers

- Rotate JWT_SECRET every 90 days — issue new tokens on next login

- Use HTTPS in production — configure SSL on your hosting (Render, Railway, or EC2)

- Store firebase-admin-key.json content as environment variables, never commit to Git

## 10.4  Deployment Checklist

- Backend: Deploy to Render.com or Railway — set all .env variables in the dashboard

- MongoDB: Switch Atlas to a dedicated M10+ cluster for production

- Frontend: Build with eas build for standalone APK/IPA via Expo EAS Build

- FCM: In production, use FCM topics for broadcast notifications instead of individual tokens

- Monitoring: Add Sentry (expo-sentry) for crash reporting on mobile

- Analytics: Add Firebase Analytics for screen tracking and user funnel analysis

## 10.5  Future Feature Roadmap

- Live classes via Agora.io or Daily.co RTC SDK

- Doubt forums with threading (Firestore sub-collections)

- Admin dashboard web app (React + Vite) for school admins

- AI-generated quiz hints using OpenAI API

- Offline lecture downloads using expo-file-system

- Dark mode with system preference detection

- Multi-language support (i18n with i18next)

# 11. Suggested Execution Timeline

| Week | Phase | Deliverable |
| --- | --- | --- |
| Week 1 | Phase 0 + Phase 1 | Firebase setup, backend scaffolded, auth working end-to-end |
| Week 2 | Phase 2 (Part 1) | All components built, navigation wired, Home + Course screens live with dummy data |
| Week 3 | Phase 2 (Part 2) + Phase 3 (Part 1) | Store, Build, and Leaderboard screens done; Quiz list and quiz UI built |
| Week 4 | Phase 3 (Part 2) | Full quiz flow: take quiz → see result → leaderboard updates in real-time |
| Week 5 | Phase 4 | Mentor screen with chat, booking UI, Razorpay payment flow working in test mode |
| Week 6 | Phase 5 | Push notifications, attendance, UI polish, error handling, security hardening |
| Week 7 | QA + Deploy | Full test on Android + iOS devices, backend deployed, Expo EAS build generated |

4Bit Labs — Build Something That Matters

This document is your single source of truth. Execute phase by phase. Ship with confidence.